# Weekly Sprint Report

FastGrowth Business Platform

Project Information

| Project Name | FastGrowth Business Platform |
| --- | --- |
| Team Name | Team Success |
| Team Members | Doreen, Samuel Amenyeawu, Seth, TerryB, Wisdom Azaglo |
| Team Lead | Doreen |
| Milestone M1 | Project Setup & Environment = 100% complete |
| Milestone M2 | Web App Development & Deployment = 100% complete |
| Milestone M3 | Security Hardening & CloudFront Integration = 60% complete |
| Milestone M4 | CI/CD Pipeline, Monitoring & Cost Management = 100% complete |
| All milestones reviewed by mentor | Pending |

## GitHub Repository

| Checklist | Status | Evidence / Comment |
| --- | --- | --- |
| Link provided | Done | https://github.com/miss-dd/FastGrowth-Business-WebApp |
| Repository created | Done | Initialized with frontend, backend, and CI/CD workflows |
| README updated | Done | Comprehensive README covering architecture, setup, deployment, security |

## Trello Project Board

| Checklist | Status | Evidence / Comment |
| --- | --- | --- |
| Trello link provided | Done | https://trello.com/b/Wg6giWBT/success-board |
| Mentors added to the board | Done | Brian has been added , so 6 members on board. |
| Sprint board reflects actual progress | Done | 5-6 phase columns, 39 cards tracking all tasks with labels |

## Technical Deliverables

| Checklist | Status | Evidence / Comment |
| --- | --- | --- |
| Core functionality implemented | Done | Public website (8 pages) + Admin dashboard (7 pages) + REST API (15+ endpoints) |
| Application successfully tested | In Progress | Health check at /health. ASG targets 1/3 healthy (404 issue being investigated) |
| Cloud deployment | Done | Frontend (S3 + CloudFront), Backend (EC2 + ALB), Database (RDS PostgreSQL) |

## Documentation

| Checklist | Status | Evidence / Comment |
| --- | --- | --- |
| Installation/Setup instructions included | Done | Deployment guide in README |
| Project documentation completed | In Progress | Almost Done with some reviews left |
| Architecture diagram provided | Done | PNG of it to provided below |

## Team Collaboration

| Checklist | Status | Evidence / Comment |
| --- | --- | --- |
| Team attended daily standups | Done | Regular standups held |
| Work distributed among members | Done | frontend, backend, AWS infra, CI/CD, documentation |
| GitHub collaboration evident | Done | Multiple contributors, No PRS done on this repo but commit history shows multiples pushes |
| Blockers communicated promptly | Done | Discussed in standups |

## Challenges & Resolutions

| Challenge | Status | Resolution Plan |
| --- | --- | --- |
| 2/3 ALB targets unhealthy (404 on /health) | In Progress (ETA: Jul 19) | Verify app deployed on all ASG instances, check Nginx routing, ensure PM2 running |
| RDS publicly accessible + open security group | Scheduled (Jul 20) | Disable public access, restrict RDS-SG to accept from EC2-SG only |
| EC2-SG: SSH + HTTP/HTTPS open to 0.0.0.0/0 | Scheduled (Jul 20) | Restrict SSH to specific IP, lock HTTP/HTTPS to ALB-SG only |
| CloudFront OAC for S3 bucket | Resolved | OAC (EGOPOBIV7G1XS) is configured and attached to S3 origin |
| CloudWatch alarms or budget alerts | Done | Configure alarms (CPU >80%, 5xx >5%), set log retention, create budget alerts |

## Resolved This Sprint

- ACM SSL certificate for azubisuccess.space — ISSUED, validated via DNS, attached to CloudFront distribution

- Route 53 hosted zone configured with A record aliased to CloudFront (d2slv0drvb29e7.cloudfront.net)

- Custom domain azubisuccess.space is live with HTTPS , verified 200 OK

- Sub domain fastgrowth.azubisuccess.space created successfully and verified.

- CloudFront OAC (Origin Access Control) set up for S3 bucket origin

- Trello board restructured into 5 phase-based columns with 39 cards

- Board cleaned — archived default lists, deleted duplicates, added missing tasks

- Completed label created on Trello for marking cards as done

## Lessons Learned

### Technical

- ALB health checks require consistent /health endpoint on all target instances

- Security groups should follow least-privilege from day one; retrofitting is harder

- CloudFront with dual origin (S3 + ALB) works well with proper OAC and SG config

- ACM certs for CloudFront must be in us-east-1; DNS validation via Route 53 is straightforward

- PM2 + Nginx provides robust production setup for Node.js on EC2

### Team Collaboration

- Phase-based Trello columns give clear visibility into project progress

- Daily standups help catch blockers early

- Label system (AWS, Security, GitHub, Setup, Documentation) improves organization

- Regular code pushes to GitHub enable effective CI/CD

### Recommendations for Future Improvements

- Implement Infrastructure as Code (Terraform/CloudFormation) for reproducible deployments

- Add automated tests (unit + integration) before production deployment

- Use AWS Secrets Manager instead of .env files for production secrets

- Set up a staging environment mirroring production

- Add refresh token flow for persistent admin sessions

- Implement pagination on dashboard tables for scalability

## Sprint Demonstration

| Checklist | Status | Evidence / Comment |
| --- | --- | --- |
| Live demo completed | Blocked by ALB health check | Next Action: Troubleshoot Nginx routing on targets |
| All key features demonstrated | Pending health fix | Public pages, admin dashboard, blog CRUD, login |
| Reviewer questions answered | Scheduled post-fix | Awaiting demo session |

## Supporting Evidence

| Item | Link |
| --- | --- |
| GitHub Repository | https://github.com/miss-dd/FastGrowth-Business-WebApp |
| Trello Board | https://trello.com/b/Wg6giWBT/success-board |
| CloudFront Deployment | https://d2slv0drvb29e7.cloudfront.net |
| Custom Domain | https://azubisuccess.space |
| Sub Domain | https://fastgrowth.azubisuccess.space |
| ALB Endpoint | http://success-ALB-291095504.eu-west-1.elb.amazonaws.com |